AgentPay

AI-Powered Autonomous Agent Payment System

5-Day Hackathon Plan  |  2-Person Team  |  6–8 Hours/Day

| Team Info | 👤 Person A (Blue) | 👤 Person B (Green) | 🤝 Together (Yellow) |
| --- | --- | --- | --- |
| 2 members · 6–8 hrs/day Strengths: FE · BE · AI | Leads: Backend + AI/ML Supports: Blockchain (WDK) | Leads: Frontend (React) Supports: Backend APIs | Both code together Used for critical/blocked tasks |

📋  Day 0  —  Pre-Hackathon Setup  (2–3 Hours, Evening Before)

Goal: Zero blockers on Day 1 morning. Both members must complete this together.

| Time | Who | Task | Notes / How-To | Goal |
| --- | --- | --- | --- | --- |
| 7:00 – 7:30 PM | 🤝 Together | Read problem statement & lock MVP scope | Agree: 4 features only — Wallets, Tasks, Manager Agent, USDT Payments | Scope locked |
| 7:30 – 8:00 PM | 🤝 Together | Set up GitHub repo & project structure | One person creates repo, other clones. Agree on folder names: /backend /frontend /agents | Repo ready |
| 8:00 – 8:30 PM | 👤 Person A | Verify Node.js, npm, VS Code, OpenAI API key | Run: node -v, npm -v. Create .env file. Test a basic OpenAI API call. | Dev env ready |
| 8:00 – 8:30 PM | 👤 Person B | Read WDK documentation + install SDK | WDK is the only unfamiliar tech — read getting started guide tonight, not Day 1 morning | WDK understood |
| 8:30 – 9:00 PM | 🤝 Together | Write product backlog & assign Day 1 tasks | Use a shared Google Doc or Notion. Each task gets an owner (A or B) before Day 1 starts. | No confusion Day 1 |

📅  Day 1  —  Project Setup & Wallet System  (9:00 AM – 5:00 PM)

Sprint Goal: Working wallet — create, check balance, send USDT. This is the hardest day due to WDK.

| Time | Who | Task | Notes / How-To | Goal |
| --- | --- | --- | --- | --- |
| 9:00 – 9:30 | 🤝 Together | Kickoff: review Day 1 tasks together | 5-min standup. Confirm who owns what. Unblock any setup issues immediately. | Aligned start |
| 9:30 – 10:30 | 👤 Person A | Backend scaffold + Express server | npm init, npm install express. Create server.js on port 3000. Test GET /health. | Server running |
| 9:30 – 10:30 | 👤 Person B | WDK setup + first wallet creation | Follow WDK docs step by step. Goal: create ONE wallet and log the address to console. | First wallet done |
| 10:30 – 11:30 | 👤 Person A | Install LangChain + test OpenAI call | npm install langchain openai. Create testAgent.js. Send a prompt, log the response. | AI SDK verified |
| 10:30 – 11:30 | 👤 Person B | Build createWallet() + getBalance() | Create walletService.js. Functions: createWallet(), getBalance(address). Test both. | 2 wallet fns ready |
| 11:30 – 12:00 | 🤝 Together | Mid-morning sync: share progress + blockers | Quick 10-min check-in. If B is stuck on WDK, A stops and helps immediately. | No one stuck alone |
| 12:00 – 1:00 | ☕ Break | Lunch Break |  | Rest |
| 1:00 – 2:30 | 👤 Person B | Build sendUSDT() function | Add sendUSDT(fromWallet, toWallet, amount) to walletService.js. Test: send 0.1 USDT. | Transfers working |
| 1:00 – 2:30 | 👤 Person A | Create wallet API routes | POST /wallet/create, GET /wallet/balance/:addr, POST /wallet/send — wire to walletService | Wallet API done |
| 2:30 – 3:30 | 🤝 Together | Integration test: API → WDK → Blockchain | Call POST /wallet/send from Postman. Verify tx hash returned. Both debug together. | End-to-end tx works |
| 3:30 – 4:30 | 🤝 Together | Fix bugs + create 3 agent wallets | Create Manager, Research, Execution wallets. Save addresses in config.js. | 3 wallets ready |
| 4:30 – 5:00 | 🤝 Together | Day 1 review + commit to GitHub | Both push code. Verify: 3 wallets, balance fetch, USDT send all work. | Blockchain ✅ |

📅  Day 2  —  AI Agent System  (9:00 AM – 5:00 PM)

Sprint Goal: Manager Agent + Worker Agents running, task assignment chain working end-to-end.

| Time | Who | Task | Notes / How-To | Goal |
| --- | --- | --- | --- | --- |
| 9:00 – 9:15 | 🤝 Together | Daily standup — review Day 2 plan | 5-min sync. Confirm tasks. Raise any Day 1 bugs to fix first. | Aligned |
| 9:15 – 10:30 | 👤 Person A | Build Manager Agent (managerAgent.js) | Prompt: receive user input → decide sub-tasks → assign to Research or Execution agent. | Manager built |
| 9:15 – 10:30 | 👤 Person B | Build Research Agent (researchAgent.js) | Task: analyze_market / collect_data. Accept task input, return structured JSON result. | Research agent done |
| 10:30 – 12:00 | 👤 Person A | Build Execution Agent + task router | executionAgent.js: execute_trade task. taskRouter.js: route tasks by type to right agent | Routing works |
| 10:30 – 12:00 | 👤 Person B | Agent base class + wallet linkage | agentBase.js: name, walletAddress, capabilities. Link each agent to its Day 1 wallet. | Agents have wallets |
| 12:00 – 1:00 | ☕ Break | Lunch Break |  | Rest |
| 1:00 – 2:30 | 🤝 Together | Wire agent chain: Manager → Workers | Manager calls taskRouter → right agent runs → result returned to Manager. Test chain. | Chain working |
| 2:30 – 3:30 | 👤 Person A | Create agent API: POST /agent/run | Accept user prompt. Run manager agent. Return result + agent trace log as JSON. | Agent API ready |
| 2:30 – 3:30 | 👤 Person B | Tune agent prompts for accuracy | Test with 3 prompts. Adjust system prompts until agents respond correctly and reliably. | Agents accurate |
| 3:30 – 4:30 | 🤝 Together | End-to-end agent test | POST /agent/run with 'Find best crypto investment'. Verify full chain runs correctly. | Full chain tested |
| 4:30 – 5:00 | 🤝 Together | Day 2 review + commit | Push all agent code. Write brief comments in code for Day 3 reference. | AI Agents ✅ |

📅  Day 3  —  Payment System  (9:00 AM – 5:00 PM)

Sprint Goal: Agents automatically pay each other on-chain. This is the core innovation judges will judge.

| Time | Who | Task | Notes / How-To | Goal |
| --- | --- | --- | --- | --- |
| 9:00 – 9:15 | 🤝 Together | Daily standup | Quick sync. Check if any Day 2 bugs need fixing before adding payments on top. | Clean base |
| 9:15 – 10:15 | 👤 Person A | Payment config + rates (paymentConfig.js) | Define: Research task = 0.5 USDT, Execution task = 1.0 USDT. Load from config file. | Rates defined |
| 9:15 – 10:15 | 👤 Person B | Database setup (SQLite or JSON file) | Create payments table: task_id, agent_name, amount, tx_hash, timestamp. Keep it simple. | DB ready |
| 10:15 – 11:30 | 👤 Person A | Payment trigger after task completion | After agent completes task: manager calls sendUSDT(managerWallet, agentWallet, amount). | Auto-pay logic done |
| 10:15 – 11:30 | 👤 Person B | Store payment + build GET /payments API | Save tx_hash + metadata to DB after each payment. Return all records via GET /payments. | Payment API ready |
| 11:30 – 12:00 | 🤝 Together | Integration: full task + payment flow | Trigger /agent/run → agent completes → payment fires → tx_hash saved. Verify together. | Payment chain works |
| 12:00 – 1:00 | ☕ Break | Lunch Break |  | Rest |
| 1:00 – 2:30 | 🤝 Together | End-to-end payment test (2 scenarios) | Scenario 1: Research task. Scenario 2: Execution task. Both must pay correctly. | Both scenarios pass |
| 2:30 – 3:30 | 👤 Person A | Error handling: low balance, failed tx | Handle: wallet empty → alert, tx failed → retry once, agent timeout → skip payment. | Resilient payments |
| 2:30 – 3:30 | 👤 Person B | Verify tx hashes on block explorer | Check each tx_hash on the blockchain explorer. Confirm amounts and addresses correct. | Blockchain verified |
| 3:30 – 4:30 | 🤝 Together | Stress test: run 3 full cycles back to back | Run /agent/run 3 times. All 3 must complete with payments. Fix any race conditions. | Stable under load |
| 4:30 – 5:00 | 🤝 Together | Day 3 review + commit | Push payment code. Note any edge cases found for Day 5 testing checklist. | Payments ✅ |

📅  Day 4  —  Frontend Dashboard  (9:00 AM – 5:00 PM)

Sprint Goal: Visual dashboard judges can SEE — agent activity, payments, wallet balances, live updates.

| Time | Who | Task | Notes / How-To | Goal |
| --- | --- | --- | --- | --- |
| 9:00 – 9:15 | 🤝 Together | Daily standup + UI wireframe sketch | Sketch 4 sections on paper: Prompt box ¦ Agent feed ¦ Payment table ¦ Wallet cards. | UI plan agreed |
| 9:15 – 10:15 | 👤 Person B | Next.js setup + Tailwind CSS | npx create-next-app frontend. Install Tailwind. Create layout with 4 section placeholders | Scaffold ready |
| 9:15 – 10:15 | 👤 Person A | Backend CORS + connect frontend to API | Enable CORS in Express. Test: frontend can call GET /payments and receive data. | FE-BE connected |
| 10:15 – 11:30 | 👤 Person B | Prompt input + agent activity feed | Input box → POST /agent/run. Poll GET /agent/status every 2 sec. Show live agent steps. | Input + feed done |
| 10:15 – 11:30 | 👤 Person A | Payment history table component | Fetch GET /payments. Table: Agent ¦ Amount USDT ¦ Tx Hash (clickable link) ¦ Time. | Payment table done |
| 11:30 – 12:00 | 🤝 Together | Connect all components to real backend data | Replace any hardcoded mock data with live API calls. Test all 4 sections together. | Live data showing |
| 12:00 – 1:00 | ☕ Break | Lunch Break |  | Rest |
| 1:00 – 2:00 | 👤 Person B | Wallet balance cards | 3 cards: Manager / Research / Execution. Show address (short) + USDT balance. Refresh btn | Balances visible |
| 1:00 – 2:00 | 👤 Person A | Polish: colours, spacing, loading states | Add loading spinners. Use blue/green theme. Make it look professional, not default CSS. | UI polished |
| 2:00 – 3:30 | 🤝 Together | Full demo run: prompt to payment on screen | Run entire flow on dashboard. Verify all 4 sections update correctly. Fix visual bugs. | Demo-ready UI |
| 3:30 – 4:30 | 🤝 Together | Write README.md + architecture diagram | README: setup steps, env vars, how to run. Draw architecture diagram (use draw.io or hand) | Docs done |
| 4:30 – 5:00 | 🤝 Together | Day 4 review + final commit | Push everything. Tag release v1.0 on GitHub. Both do a final clean run of the full flow. | Frontend ✅ |

📅  Day 5  —  Testing, Demo Video & Submission  (9:00 AM – 5:00 PM)

Sprint Goal: Bug-free demo, 5-minute video recorded, project fully submitted before deadline.

| Time | Who | Task | Notes / How-To | Goal |
| --- | --- | --- | --- | --- |
| 9:00 – 9:30 | 🤝 Together | Final smoke test — all features | Run checklist: wallets, agents, payments, dashboard. Fix any blocking bugs FIRST. | System stable |
| 9:30 – 10:30 | 🤝 Together | Run 2 full end-to-end scenarios | Scenario 1: Research task flow. Scenario 2: Execution task flow. Both must pass cleanly. | Scenarios verified |
| 10:30 – 11:00 | 👤 Person A | Edge case testing | Test: empty prompt, slow network, low wallet balance. Confirm errors handled gracefully. | Resilience checked |
| 10:30 – 11:00 | 👤 Person B | Final README + submission description | Write 200-word project description for submission form. Add screenshots to README. | Description ready |
| 11:00 – 12:00 | 🤝 Together | Demo rehearsal (practice run) | Run demo twice out loud. Time it — must fit 5 minutes. Fix any awkward transitions. | Demo rehearsed |
| 12:00 – 1:00 | ☕ Break | Lunch Break |  | Rest |
| 1:00 – 2:30 | 🤝 Together | Record demo video (5 minutes) | Structure: Problem 1min ¦ Solution 1min ¦ Architecture 1min ¦ Live demo 2min. | Video recorded |
| 2:30 – 3:00 | 👤 Person B | Edit and trim video | Trim dead air. Add captions on key moments: payment sent, tx hash, wallet balance update. | Video polished |
| 2:30 – 3:00 | 👤 Person A | GitHub cleanup | Remove secrets. Add .env.example. Verify README setup steps work from scratch. | Repo clean |
| 3:00 – 3:30 | 🤝 Together | Package submission | Upload: GitHub link, demo video, project description, architecture diagram. | Submitted ✅ |
| 3:30 – 5:00 | 🤝 Together | Buffer — fixes or re-record if needed | Do NOT start new features. Only fix critical demo blockers or re-record video if needed. | Contingency time |

✅  Final Submission Checklist

| # | Item | Owner | Category | Status |
| --- | --- | --- | --- | --- |
| 1 | Wallet create / balance / sendUSDT all work | Person A + B | Blockchain | [ ] |
| 2 | Manager Agent breaks prompt into tasks correctly | Person A | AI Agents | [ ] |
| 3 | Research + Execution agents return correct output | Person A | AI Agents | [ ] |
| 4 | USDT payment fires automatically after task done | Person A | Payments | [ ] |
| 5 | Transaction hashes stored in database | Person B | Payments | [ ] |
| 6 | Tx hashes verified on block explorer | Person B | Blockchain | [ ] |
| 7 | Dashboard shows live agent activity feed | Person B | Frontend | [ ] |
| 8 | Payment table shows amounts + clickable tx hashes | Person B | Frontend | [ ] |
| 9 | Wallet balance cards update in real time | Person B | Frontend | [ ] |
| 10 | Full demo scenario runs without manual steps | Both | Testing | [ ] |
| 11 | GitHub repo is clean with README + .env.example | Person A | Submission | [ ] |
| 12 | Architecture diagram included in repo | Both | Submission | [ ] |
| 13 | 5-minute demo video recorded and uploaded | Both | Submission | [ ] |
| 14 | Project description written (200 words) | Person B | Submission | [ ] |

💡  Tips for a 2-Person Team

| Situation | What To Do |
| --- | --- |
| WDK is unfamiliar | Person B focuses on it from Day 0 evening. Person A helps if B is stuck >30 mins. |
| One person is blocked | Switch tasks immediately. Never let one person be stuck for more than 30 minutes alone. |
| Running behind schedule | Cut UI polish (animations, colours) — a working ugly demo beats a broken pretty one. |
| Parallel work conflicts | Person A owns /backend folder. Person B owns /frontend folder. Merge at end of each day. |
| Demo day nerves | Rehearse the demo 2x out loud before recording. Know exactly what to click and say. |
| Submission checklist | Do NOT submit until all 14 checklist items are ticked. Incomplete is worse than late. |